## Slide 1: Event Trends / Noise Reduction Noise reduction is a pre-requisite to fast reaction times.
Noise Reduction Strategy
- Each team must be responsible and accountable for their own noise reduction / fine tuning
- Categorise and Prioritise events, drop some types of events that do not require immediate human action
- Stop alerting on non-Production
- Stop duplicate alerts AppD /CheckMK
- Fine tune performance thresholds to reduce transient or false alerts
- Work on chronic issues
- Continuous Improvement / Gardening

## Slide 2: The plan
Each team is responsible for reducing the Noise around False alerting and Service Now tickets requiring no action.
Progress will be reported on a monthly basis.
Initial focus will be on the following queues
IAS Trading / EAS / Wintel Server Support and Database Administrators
Phase 2 will also include
Linux Support / GB Global Internal App
Why can’t we remove false alerts completely?
False alerts can be generated for a wide variety of reasons, such as:
P1 / P2 Incidents will always generate multiple tickets and, our focus will be on restoring service, not necessarily disabling alert policies in AppDynamics
Servers losing communication with the AppDynamics controller
Emergency Break Fix work taking place
Midweek code deployments
One incident creating multiple tickets
Network blips that auto-recover
No ability for AppDynamics to automatically close a ticket in Service Now when a condition clears
The above are just some examples as to why the number of incidents generated in Service Now will always be variable

## Slide 3: IAS – Monitoring Review
IAS have launched a review of the monitoring configuration we employ across the application estate we are responsible for. This review is taking place in an effort to reduce the overall number of tickets we receive that do not require investigation / resolution and also to allow us to focus on quality of the information contained in the ticket, aiding the learning process for all members of the team.
What is the Problem?
IAS receive thousands of tickets each month into the ‘IAS Trading Systems’ queue in Service Now. A significant proportion of these require no action as they are generated during known maintenance windows and are, closed without investigation. This leaves IAS open to potentially closing valid alerts, introducing risk to the business. The sheer quantity of alerts we receive however, makes proper investigation of each alert impossible to achieve in any reasonable timeframe.
When tickets are closed, we frequently see close notes such as ‘Caused by CPU spike’, with no further explanation of what caused the spike. Equally, we will see close notes such as ‘due to weekend maintenance’ when in fact, the issue was nothing of the sort.
How do we intend to tackle this issue?
We have implemented a phased approach in order to deal with these tickets.
Phase 1: Get the overall number of erroneously generated tickets down using all available means
Adding Alert Suppressions into AppDynamics, omitting policies from sending alerts during periods of known maintenance or inactivity on the platform eg; TMM will not send any alerts between 00:00 Saturday and 14:00 Sunday. Marker will not send any alerts during the same period in addition to between 18:00 and 00:00 Monday to Friday, as it is not used in the US
Reviewing alerts daily, seeing what we actually have generated on a daily basis, then evaluating whether these alerts are really necessary ie; Do they need to be acted upon? If not, we have set up alert suppressions or changed rule configuration to omit false negatives
Perform trend analysis on the numbers of tickets generated per day (Tuesday vs Tuesday) and week by week to try and catch any outlying error reporting that we do not need to action
Removing rules from policies so that they may flag on a dashboard, but not generate tickets. This is useful in the event of a database CPU spike or similar, which we cannot resolve but may need to know about should other issues manifest at similar times
Feedback changes to Development / Product Owners to advise them what we are doing, why and asking them to ensure these changes are reflected in future ‘Monitoring by Code’ changes that are implemented

## Slide 4: IAS – Monitoring Review
Phase 2: Focus on Quality
All tickets are to be closed using the correct ‘Close Code’ in Service Now. This is not something that can be automated and will involve an ongoing review process to ensure this is happening
Tickets are to have clear, concise information added to the Close Notes section eg; instead of using the phrase ‘CPU Spike’, we need to detail what caused the CPU spike, what was investigated to ascertain the offending process causing the spike and how it was dealt with?
Make sure the ticket reflects the correct application, application instance, regions affected. This is designed to enable trend analysis and for us to identify the heavy hitting systems, allowing resource to be directed according to need
When introducing a new application to the estate, monitoring is to be implemented on a ‘soft live’ basis, whereby no integration with Service Now will take place until initial teething issues have been identified and ironed out in what we’re monitoring, and how
How are we progressing?
The review started at the beginning of May, using April 2024 figures as our benchmark. Phase 1 is now complete on the IAS trading queue which can be seen from the graphs to the right which show a significant reduction month on month since the reduction of alerts task force began in May.
In May we have decreased the number of tickets generated by 50% by following the steps outlined in Phase 1 of this review
We are also in the process of getting the SNOW team to create a new closure code- investigated and found to be no further action required664 tickets generated on 19th July during the P1 crowdstrike outage which has distorted our July figures
September ticket count increased by 20%, the task force team will start running weekly calls to identify the top offenders and put a plan in place to reduce the false alerts again
October ticket count remained high however we have taken corrective action over the last few weeks by adding alert suppressions for tprepo during maintenance windows. We have also switched of DB blocking alerts for DMS as there was no value in these alerts, we will review these further with DBA. Triggers have been changed for adapters so that we will get alerts after 3 events. CRS health rules have been changed to alert only if feed is not received at a certain time. Ignore strings have been added for tpvol and dms to reduce known error alerts.

## Slide 5: IAS – Monitoring Review
When do we expect this work to be completed?
Whilst we expect this to be an ongoing body of work, we believe we will show significant differences in the numbers of tickets generated in total, in addition to enhancing the quality of the information contained therein by the end of June 2024.
The initial work has been done in the EMEA region and we will involve the team in APAC when we have shown further progress on the strategic application stack, allowing them to follow the same steps for the legacy estate.
We are unable to put a target on exactly how many tickets we will eliminate by these actions but are satisfied that the number will be significant and will enable us to provide better quality data to the business.
The total reduction will of course be dictated by new systems being brought into the IAS area and, any gaps that arise as part of this review.
Why can’t we remove false alerts completely?
False alerts can be generated for a wide variety of reasons, such as:
P1 / P2 Incidents will always generate multiple tickets and, our focus will be on restoring service, not necessarily disabling alert policies in AppDynamics
Servers losing communication with the AppDynamics controller
Emergency Break Fix work taking place
Midweek code deployments
One incident creating multiple tickets
Network blips that auto-recover
No ability for AppDynamics to automatically close a ticket in Service Now when a condition clears
The above are just some examples as to why the number of incidents generated in Service Now will always be variable
Next Steps
All work that has taken place has been on the ‘IAS Trading Systems’ queue. Once Phase 1 has been completed and we have moved to ‘focus on quality’ for IAS Trading Systems, we will commence Phase 1 on the ‘GB GLOBAL INTERNAL APP’ queue, which serves the legacy ICAP stack of systems including GUIBOS, ICAP TMS, Datatec etc
This will require input from all regions. Lessons learned from the IAS Trading Systems queue will be communicated before the process commences to all Global team members, with a specific focus on those in Manila.

## Slide 6: IAS – Monitoring Review
How have these statistics been obtained?
Using report filters in Service Now, related to the IAS Trading Systems queue, we have ascertained that for 2023;
The total number for Service Now tickets raised for was 43481
23031 were closed with the code ‘No Action Required’, ‘False Alert’ or ‘Cancelled by Caller’
9323 tickets were duplicates. This has been ascertained by omitting rows with the Updated Time, Assigned To and Closed Notes where they are identical
1852 were closed with the notes ‘No Longer Violating’
724 reference ‘End of Day’ in the close notes
119 reference ‘Weekly Restart’ in the close notes
This leaves a total
of 8432 actionable alerts

## Slide 7: EAS – Monitoring Review
Known/Identified Contributors for EAS alerts causing noise
As part of our SOP, we assess each alerts/incidents upon receipt to segregate actionable alerts from false or ignorable alerts and leverage the SNOW close code for this purpose.
  Ignorable / False Alerts:
  APPD Controller issue or network connectivity issues impacting APPD Controller.
  Alerts that occurred during maintenance period.
  Scheduled events such as Windows patching, Application upgrades/releases
  Special events such as DR Testing.
  Recurring Actionable alerts:
  Memory spike issues
  CPU spike
  Disk Space issues
  Service or Process failures
  Connection count below the threshold / disconnection count above the threshold
  Error events in the logs
  Heart-beat issues (i.e process/service hanging, lost connection, etc)

## Slide 8
Highlights as of October 2024:
  INCREASED NON-ACTIONABLE ALERTS
  Non-actionable or ignorable APPD ticket volume has decreased by 40.98% for the month of October in reference to September’s “No Actions Done” alert volume.
  This is due to APPD issue happened on the week 43, where there’s issue with CMDB data refresh on our Lisa and Teo servers causing the metrics to be repointed in Non-Prod APPD Controller.
  Actionable vs Ignorable/Non-actionable Alerts as of October 2024 :
WeekNum consideration: each week begins on a Monday and ends on a Sunday
Chart: 
| WeekNum 31 | WeekNum 32 | WeekNum 33 | WeekNum 34 | WeekNum 35 | WeekNum 36 | WeekNum 37 | WeekNum 38 | WeekNum 39 | WeekNum 40 | WeekNum 40 | WeekNum 41 | WeekNum 42 | WeekNum 43 | WeekNum 44 | Aug | Sep | Oct
No Actions Done - Sun | 1 | 13
No Actions Done - Mon | 1 | 12 | 1 | 3 | 3 | 16 | 2 | 1 | 2 | 16 | 3
No Actions Done - Tue | 1 | 3 | 4 | 2 | 2 | 2 | 3 | 2 | 3 | 2 | 17 | 3
No Actions Done - Wed | 3 | 1 | 4 | 2 | 3 | 2 | 3 | 1 | 2
No Actions Done - Thu | 3 | 4 | 1 | 1 | 4 | 5 | 1 | 1 | 1 | 1 | 2 | 1 | 3
No Actions Done - Fri | 2 | 6 | 14 | 6 | 3 | 7 | 1 | 1 | 3 | 2 | 1 | 2
No Actions Done - Sat | 1 | 1 | 1 | 2 | 1 | 1 | 1

## Slide 9
Highlights as of October 2024:
  INCREASED ACTIONABLE ALERTS
  Actionable alerts have increased by 64.86% in October.
  This is due to TP LANE Issue that happened on Week 44 (P2 ticket: INC6593955).
  Actionable vs Ignorable/Non-actionable Alerts as of October 2024 :
WeekNum consideration: each week begins on a Monday and ends on a Sunday

## Slide 10
Highlights as of October 2024:
  WEEKEND ALERT REDUCTION
  Weekend alerts have been significantly reduced after amending APPD Policies to just send us notification emails for weekend failures/alerts instead of raising individual ServiceNow Ticket.
  For the month of October, we have received a total of 14 “no actions done” APPD alerts that triggered alert earlier than the scheduled start of the modules. We have raised INC6582654 to the Monitoring team into which they have advised:
  “According to appd since this issue did not recur and was observed only once, it might have been a temporary glitch. Due to lack of debug information it is difficult to debug this incident”
  Ignorable/Non-actionable Alerts from the last 3 months

## Slide 11: Wintel – Monitoring Review
Wintel’s monitoring noise stems from two automated alerts from CheckMK and Appd.
What is the Problem?
Lack of needed fine tuning with the monitoring tools has led to an increased amount of non-actionable noise that negatively impacts teams’ ability to respond to alerts.
The platform Team has rolled out the new Checkmk Platform, and alerts for UCS, Unix, and Storage have continued to flow on the Wintel queue, which serves to catch all infrastructure alerts. Wintel is continually working with stakeholders to respond to this properly.

## Slide 12: Wintel – Monitoring Review
Approach: Identify the top Talkers: The following action has been applied
Setup a dashboard that will address top talker identification - Complete
Peruse tickets to have consistent categorization for better noise identification – Tickets coming in are uncategorized, which adds a layer of difficulty in identifying its source. Categorizing these incoming tickets depends on other stakeholders, which Wintel is perusing. - Ongoing
Schedule weekly ticket noise analysis - Ongoing
Create action plans on identified noise and execute them:
  Disable Active Directory Alerts - Done
  Adjusted Availability Alerts Ticket – Done
  UCS Alerts - Ongoing
  ESX Alerts - Ongoing

## Slide 13: Wintel – Monitoring Review
How Are We Progressing?
Adjust server availability health threshold to reduce ticket generation – Complete
Identify application alerts that are driving noise (Active Directory Monitoring, Availability Alerts) - Restarted for the New Instance
Fine Tune CheckMK Alerts to eliminate non-actionable alerts – Restarted for the New Instance
Established a process to turn off CheckMK/alerting during patching and site-wide activity – Restarted for the New Instance
Roll Out The new CheckMK monitoring platform – Complete
The deployment of the new checkmk has caused a significant increase in our alerting. We continue to finetune these alerts to replicate our success in the past 6 months.

## Slide 14
DBA – Monitoring Review
Approach: Identify the top Talkers: The following action has been applied
- Each team must be responsible and accountable for their own noise reduction / fine tuning
- Categorise and Prioritise events, drop some types of events that do not require immediate human action
- Stop alerting on non-Production
- Stop duplicate alerts AppD /CheckMK
- Fine tune performance thresholds to reduce transient or false alerts
- Work on chronic issues
- Continuous Improvement / Gardening
Current Progress:
  As we continue to fine-tune availability alerts, we have so far achieved a reduction of 29.73% month on month Oct – Nov 2024. Total Spotlight alert is trending downwards.
  To Date focus has been on Removing Non-Prod alerting and fine-tuning alerting threshold.

## Slide 15: DBA – Monitoring Review
DBA monitoring noise stems from 3 Sources Spotlight, OEM and AppD.
What is the Problem?
Lack of needed fine tuning with the monitoring tools has led to an increased amount of non-actionable noise that negatively impacts teams’ ability to respond to alerts.
Month of October
We are making great strike in reducing Spotlight alerts – down 27.34% from previous month. OEM has returned to more normal level since fixing the mis-config in October. AppD remains in consistent level. We are continuing to explore further streamline opportunity removing duplication of alert metric across various tools.
Total tickets down by 29.73% compares to October.
Chart: DBA Incident Tickets Nov Update
| June | July | Aug | Sept | Oct | Nov
Spotlight Service | 5544 | 3969 | 4185 | 4019 | 3310 | 2405
OEM Service | 1542 | 982 | 897 | 789 | 1335 | 689
AppD Service | 1038 | 869 | 2454 | 2629 | 1187 | 1004
Total | 8124 | 5820 | 7536 | 7437 | 5832 | 4098